WEEKLY LOG – SAFEWAYZ MOBILE APPLICATION

| Week | Progress | Next steps |
| --- | --- | --- |
| 1 | - Research possible ideas and find datasets | - Select an idea and find solid data to support it |
| 2 | - Selected a project name and idea - Found data of San Francisco crime streets - Assign team roles and split up the proposal document and presentation | - Create the PowerPoint presentation and complete proposal document |
| 3 | - Proposal document completed along with powerpoint presentation | - Experiment with google maps API - Find a data set with all streets in San Francisco - Merge crime and non-crime data set into a single JSON file |
| 4 | - Experimented with google maps API - Found a dataset with all streets in San Francisco - Merged crime and non-crime data set into a single JSON file | - Find a graph traversal algorithm to see if JSON graph can be traversed (DFS OR BFS). - Test traversal algorithms - Develop an equation for weightings and JSON for the weighting types and crime frequency |
| 5 | - Developed DFS & BFS traversal. - Cross-checked the paths to see if valid on Google Maps - Developed a mathematical eqn for the weighting based on the weighting amounts corresponding to crime type and date in JSON. | - Plan/Develop possible Dykstra’s algorithm for optimal route from crimes. - Complete requirements specification document |
| 6 | - Finished the Software Requirements specifications along with updated proposal document - Planned how to setup Dykstra’s algorithm | - Try to create a module to implement Dijkstra’s algorithm. - Research details on implementing DFS to find all paths instead of one unique path. |
| 7 | - Completed BFS & DFS to save all possible paths to a destination. - Partial working Dijkstra’s algorithm with HashMaps instead of LinkedLists. - Revised and completed Software Requirements with feedback from Erik & Aida. | - Complete Dijkstra’s shortest path module - Complete unit testing and integration for currently completed modules |
| 8 | - Completed JUnit tests for majority of the modules. Dijkstra’s remains to be tested for. - Started some integration tests to see how the modules behave with each other | - Next steps, finish Dijkstra ASAP - Begin development of the mobile app by adapting the eclipse code to work for Android Studio |
| 9 | - Successfully implemented Dijkstra’s least crime algorithm. - Unit tests have begun on this. - Completed integration tests - Migrated eclipse java code for use in Android studio. - Development of base functionality such as DFS, crime search feature, and dikstras complete - GMaps waypoints API successfully tested and implemented to plot the given paths generated by DFS. - Significant improvements done on UI elements of the application | - Plotting of Dijkstra’s path - Clean up code comments and folder structure - Finish final touches on Requirements Specification report using feedback from Erik & Hollie - Begin working on Design Specification report - Create a controller/main activity for Eclipse Terminal implementation |
| 10 | - Cleaned up the folder structure of all the files on the repo - Code cleanup and detailed commenting added - Eclipse Terminal version of the application was successfully completed. - Android application is also mostly complete, but has some final steps left to plot Dijkstra’s correctly on the map(currently only prints the path) - Requirements specs document completed and submitted | - Complete the Design specs document - Add any final touches to android app - Update README.md file for instructions on android and eclipse terminal versions of the program |